## Slide 1: LinkedIn Crawler: The User Interface
Sprint2
Scrum At Me Bro:
Kevin Seveur
Spencer Bryant
Leah Jean-Francois
Anthony Lieu
Kevin La

## Slide 2: The LinkedIn Crawler: Purpose
The LinkedIn Crawler is a collaboration project between three teams
The goal is to create a web based application that GSU students can use to locate current and former GSU students using select search criteria
LinkedIn.com will be the repository where we will query all of our searches from
We will create a desktop application utilizing JavaFX for the view component. The resulting JavaFX code is in an FXML format.

## Slide 3: Projected Risks
Java RMI: We are still as a team learning about Java RMI, and need more time to implement
GUI Design: We are still working on the overall design of the GUI, and will make several concepts before we find a good look.

## Slide 4: Completed Story Cards
Create SignUp page
  SignUP GUI
  Link SignUp page to Search Page
Build Search Page
  Search page GUI
  Search page CSS

## Slide 5: Backlog
Research LinkedIn
  Group discussion
Research Backend Communication
  Java RMI
Build Search Page Logic: Send Query to backend
  Java RMI

## Slide 6: Burndown Chart

## Slide 7: Velocity Chart

## Slide 8: Architecture Design Pattern
Search criteria

## Slide 9: Interface Model